Proposal for Rugged chairs (R.C)
Prepared by: David Mosi,
Client: Samantha Merritt, Rugged chairs (R.C)
10 October 2015

Rugged Chairs Objectives

Rugged chairs is a wheelchair manufacturing company that innovates and develops custom wheelchairs for rough terrains allowing user mobility in harsh environments that would be impossible or difficult to explore using ordinary wheelchairs .
As an innovative company, R. C's mission is to provide wheelchair users with an effective and cost friendly solution to that will diversify their travel options and improve their user experience by increasing their traveling speed, terrain options and safety so that they can be able to explore rough, wet and slippery environments with ease and enjoyment.
As an innovative company coming in to the Kenyan market, Rugged Chairs would like to better understand the market its users and their needs, and connect with them in an effective and elaborative way that would not only tell users what Rugged chairs is, but ho best R.C can enhance their experience.
Tatu digital will collaborate with Rugged Chairs to develop a dynamic platform to engage users in the Kenyan market and help them understand what Rugged chairs is and how it can improve their lives . To elaborate, the project will entail building a world class mobile responsive platform that will instantly connect potential users and user to Rugged chairs for introduction, orders, servicing and repairs, appointments and inquiries. This project will involve building the system from scratch based on the agreed criteria.

COMPREHENSIVE WORK PLAN, DELIVERY SCHEDULE AND ESTIMATED BUDGET
Below is a proposed implementation plan as per the depth of the above job description, it describes the delivery dates which are subject to adjustment based on the the agreed start date of the project after the officially signing required legal documents and initial deposit.

Activity	Date	Description	Deliverables	Projected cost in Kenya shillings
Project Initiation	1-4	Familiarizing the team with the project and its objectives	A comprehensive implementation plan and team	100,000 Ksh
Phase 1 UX	5-18	Determining the nature of the platform to best suit the user	An clear structure of the system	100,000 Ksh
Phase 2 Front-end	18-32	Development of the user interface	A working user interface	100,000 Ksh
Phase 3 Functionality	32-53	Development of the functionalities to	Working and efficient functionalities	100,000 Ksh
Phase 4 Deployment	53-67	Setting up servers, taking the system live and testing it	Taking the system live	100,000 Ksh

COMPREHENSIVE BUDGET
The above table outlines a projected cost to implement this project., an overall budget will be available upon request given approval of this project.

Organizational capability statement
Tatu digital is an innovative Kenyan web design firm with over 2 years experience in frontend and back end development, UX, digital marketing
What's unique about us is our African pedigree, and because of that we understand that mobile is just not the primary medium, but in most cases, the only medium to connect and engage people in this ever-evolving marketing world.
With this understanding, we ensure that we offer all our clients the best of of not only desktop technology, but we go the extra mile to offer the best mobile responsive experience and cross platform mobile applications.

Workforce
We have a workforce of 14 employees who bring dynamic skills that blend together to build the best products, and the number is expected to increase in the coming years.

Service portfolio
Over the years we have helped many businesses to grow and transition in to new markets. Most of these are still customers today as the partnerships we have developed have gone from strength to strength. We genuinely care about generating business for our clients which is why we ensure that we deliver on time and to our clients expectations. We know that we will bring in significant amounts of business for our customers and we have the portfolio of work to prove it!